# Test Plan Dawat-e-Islami ORG

# Project Title:

Dawat-e-Islami ORG Website – New Build

# Date:

June 16, 2025

# Author:

Adnan Yousaf– Dawat-e-Islami IT Department

# 1. Introduction

This document outlines the Test Plan for the newly developed version of the Dawat-e-Islami website. The purpose of this plan is to define the strategy, objectives, scope, schedule, resources, and deliverables required for the successful testing of the website before public release.

# 2. Objectives

- Verify that all website features function as expected.

- Ensure the user interface is responsive and user-friendly across all major devices and browsers.

- Detect and resolve bugs prior to release.

- Ensure data accuracy, language correctness (especially Urdu/English switching), and performance standards are met.

# 3. Scope of Testing

In Scope:

- Home Page

- Media Section (images, video, documents PDFs, etc.)

- News Updates Module

- Event module

- Language Toggle (Urdu/English)

- Slider & Banners

- About us dynamic page

- Organizational hierarchy integrated with PMS hierarchy

- Organizational Structure module

- Documents uploading Functionality

- Responsive Design (Desktop, Tablet, Mobile)

- Contact Forms

- Integration with YouTube and social media APIs

- Donation Page Functionality

- SSO integration

Out of Scope:

- Legacy browser compatibility (Internet Explorer)

- SEO & Analytics tagging review

# 4. Test Items

- UI Elements (sliders, banners, popups, menus)

- All static & dynamic pages

- Data-binding (News, organizational hierarchy, Events, etc.)

- Language functionality

- Media loading (images, audio, videos)

- Forms submission & validation

# 5. Test Types

- Functional Testing

- Cross-Browser Testing

- Responsive (Device-based) Testing

- Regression Testing

- Accessibility Testing (WCAG basics)

- UI/UX Testing

- Smoke Testing

- Performance & Speed Testing

- Multilingual Testing (Urdu/English)

# 6. Test Approach

- Manual Testing will be the primary approach.

- Exploratory Testing will be done alongside test cases.

- Automated scripts may be applied to repetitive UI validations (optional).

# 7. Test Environment

- Component: Server – Staging

- Browsers: Chrome, Firefox, Edge

- Devices: Android , Windows Desktop

- Languages: Urdu, English

# 8. Test Deliverables

- Approved Test Plan
- Test Case Document (Excel/TMS)
- Bug Report Log
- Test Summary Report
- Final QA Approval Sheet

# 9. Roles & Responsibilities

Adnan Yousaf  –Project Coordinator – Test Case Execution, Bug Reporting
Dev Team Lead – Developer – Bug Fixes and Re-builds
Project Manager – Manager – Planning & Timeline Oversight

# 10. Schedule

Test Planning: 17 June – 18 June
Test Case Preparation: 18 June – 19 June
Test Execution: 20 June – 25 June
Bug Retesting & Review: 26 June – 28 June
Final Sign-Off: 29 June – 30 June

# 11. Entry Criteria

- New build is deployed to QA server
- Test environment is set up
- Functional requirements are shared

# 12. Exit Criteria

- All critical and high severity bugs are resolved
- All test cases executed successfully
- Approval from QA Lead

# 13. Risks and Mitigation

Risk: Delay in build deployment – Mitigation: Buffer days added in schedule
Risk: Missing Urdu translation in some modules – Mitigation: Coordinate with content team in early phase
Risk: Responsive issues on low-end devices – Mitigation: Focused testing on common screen sizes

# 14. Tools Used

- Excel (Test Cases)
- Google Sheets (Bug Logs)
- Browser Developer Tools
- Screenshot/Capture Tools (Lightshot, Loom)

# Conclusion

This Test Plan serves as a roadmap for the QA team to verify the stability, usability, and performance of the new Dawat-e-Islami website. All stakeholders are advised to follow the schedule and review all deliverables before the production release.